Project Plan and First Increment

Fall 2016

Team 14:

The Invincibles

- GOPALA KRISHNA AVINASH TUMMALAPALLI

- SIRISHA MANTHRAMURTHY

- SAI KARTHIKEYA ADDAGADA

- SAI TEJASWEE REDDY PASHAM

# 1. Introduction

One Stop for all media

People end up using many applications, each for a specific kind of media. This is quite burdensome and frustrating sometimes. So here comes Medianizer, where a plethora of media is brought onto a single platform, so that the customers are likely to fetch desired media in the blink of an eye. Medianizer is a universal application, where you can avail a wide range of access over media. This is a collection of media such as Music, Videos, Photos and Books where users can rent or purchase media.

# 2. Project Goal and Objectives (revised)

2.1 Overall goal:

The main goal of this application is to provide access to all the media like Music, Videos, Photos and Books over a single platform where people can buy or rent the desired media.

2.2 Specific objectives (problem statement)

2.2.1. To create a unique platform where the users can get all types of media.

2.2.2. To enable search via voice.

2.2.3. To let the user purchase or rent the desired media.

2.3 Specific features

2.3.1 Search for E-Books: This feature enables the user to search for books related to a genre or the year of its release.

2.3.2 Search for Movies: This feature enables the user to search for movies related to a genre or the year of its release.

2.3.3 Search for Music: This feature enables the user to search for music related to a genre or the year of its release.

2.3.4 Purchase Media: User can rent or buy media.

2.3.5 Voice Search: User can voice search for media.

2.4 Significance

The application provides access to a wide range of media like Music, Videos, Photos and Books over a single platform.

# 3.Project Plan

- Zen- Hub Screenshot:

For the first increment we have issues regarding creating a login page, registration page, integrating Facebook login into the application, working on unit test cases.

- Project Timeline, Members, Task Responsibility:

Below is the screenshot describing the new issues and issues which are in progress state, done state and all other states too.

- Burn-Down chart

Burn-Down chart is created for the above described issues as shown below:

# 4. First Increment Report

4.1 Existing Services/REST API

4.1.1 API’s Used

4.1.1.1 Voice Search API:

Voice Search API is used in the application which accepts the voice search commands and renders the desired results.

4.2 Detail Design of Features:

4.2.1. Wireframes

Login Page

Registration Page

Home Page

Movie Page

Movie Item Page

Buy Page

    - Class Diagram

    - Sequence Diagram

    - Architecture Diagram

    - User Stories

|  | I want to | So that |
| --- | --- | --- |
|  | search for a movie | I can access movies |
|  | search for music media | I can access music |
| As a user | Search for e-books | I can access e-books |
|  | Purchase media | Buy or Rent media |
|  | Voice search | Get results based on voice commands |

    - Unit Testing

Test Cases for Login and Signup page:

| Case | Test case Description | Expected Result | Actual Result |
| --- | --- | --- | --- |
| Login | Enter invalid username and password | Error message should pop up saying invalid credentials. | PASS |
| Login | Enter invalid username and valid password | Error message should pop up saying invalid credentials. | PASS |
| Login | Enter valid username and invalid password | Error message should pop up saying invalid credentials. | PASS |
| Login | Enter valid username and password | Page should redirect to Home page | PASS |
| Signup | Email id format should end with @mail.com | Give error message incorrect email id format | PASS |
| Signup | Password of length 8 characters | Gives error message password is weak | PASS |
| Signup | Password and confirm password should match | If this succeeds it redirects to login page | PASS |

# 5. Implementation and Deployment

We have implemented the Medianizer application in Android Studio onto an emulator. Following screenshots describe the flow of the application.

5.1 Our application, “Medianizer” in the menu.

5.2 By clicking on the application, the following login page appears.

5.3 If the user is new, on clicking signup the following form appears.

(with user details)

5.4 Upon logging in, the following index page appears.

5.5 On selecting the desired category, the respected page opens.

(similar pages for all categories)

GitHub wiki page URL: https://github.com/AvinashTgk/ASE-Team-Project

# 6. Project Management

Implementation status report

Technologies Used:

Android SDK, J2EE, XML.

Work Completed:

- Design and Architecture of the Application

- Login and Registration using Android

Work to be Completed:

- Searching for the API useful for the application

- Integrating the API with the application.

- Improving the User Interface of the application.

Contributors:

- Sai Karthikeya Addagada – 25%

- Sirisha Manthramurthy – 25%

- Sai Tejaswee Reddy Pasham – 25%

- Gopala Krishna Avinash Tummalapalli – 25%

Contribution:

7. Bibliography

- http://creately.com

- https://developer.android.com/studio/index.html

- https://console.developers.google.com/apis/dashboard?project=hale-inn-158921&duration=PT1H

- http://stackoverflow.com/

- https://www.w3.org/standards/xml/